Gulf TMT Phase 3B

Admin Portal / Automation – SIT Test Execution Report (V1.8)

Report date: 27 August 2026

Scope: Admin sheet SIT results + TMT-Automation (Playwright) suite inventory. Mobile and Web sheet excluded.

Source (read-only; no changes made): Copy of GulfTMT- 3b - Test Case - V1.8 - https://docs.google.com/spreadsheets/d/1w4av_R_5R-znAqDfinU4G18mozV4LQy1/edit

Automation suite: TMT-Automation (Playwright, Desktop Chrome). Inventory refreshed from playwright test --list on report date.

Jira project: TMT3B (https://gulftmt-3.atlassian.net).

# 1. Executive Summary

The Admin sheet has 724 test cases. 718 Passed (99.2%), 0 Failed, 4 Invalid, 1 fail-like non-pass (Help Document link), and 1 blank result.

The Playwright Admin Portal automation suite currently contains 570 executable automated tests across 10 modules, with 0 always-skipped cases remaining in code (out-of-scope cases were removed from the suite).

Admin SIT has no Failed cases mapped to open Jira bugs. Non-pass Admin items are Invalid product/spec mismatches or one fail-like Login help-link defect.

# 2. Result Counts – Admin Sheet (SIT V1.8)

| Result | Count |
| --- | --- |
| Pass | 718 |
| Fail / Failed | 0 |
| Fail-like (non-pass) | 1 |
| Invalid | 4 |
| Blank / empty result | 1 |
| Total test cases | 724 |

Notes: Admin Pass includes Pass/pass/PASS. Invalid includes "Invalid- no character limit is set" and "Invalid - Username cant be updated". "Help document link opens blank page" is counted as fail-like (not a formal Fail value on the sheet).

# 3. Non-Pass Admin Cases

## 3.1 Invalid Test Cases

| Test Case | Scenario | Description | Result |
| --- | --- | --- | --- |
| TC_AP_92 | SETTINGS - SUPPORT DETAILS | Verify that maximum 50 characters are allowed for URL | Invalid - no character limit is set |
| TC_AP_93 | SETTINGS - SUPPORT DETAILS | Verify that when URL crosses 50 characters, validation message should be displayed | Invalid - no character limit is set |
| TC_AP_191 | MOBILE USERS - EDIT USER | Verify that after updating username, user cannot login to mobile app with old username | Invalid - Username cant be updated |
| TC_AP_192 | MOBILE USERS - EDIT USER | Verify that after updating username, the field should accept the UserName that is already present | Invalid - Username cant be updated |

## 3.2 Fail-like Case

| Test Case | Scenario | Description | Result |
| --- | --- | --- | --- |
| TC_AP_14 | Login | Verify fields present on Login screen (Help Document link) | Help document link opens blank page |

# 4. Playwright Automation Suite Inventory

Tool: Playwright | Browser: Chromium (Desktop Chrome) | Active automated tests: 570 | Always-skipped in code: 0

| Module | Active | Skipped | Total |
| --- | --- | --- | --- |
| Login | 15 | 0 | 15 |
| DashBoard | 8 | 0 | 8 |
| Groups | 35 | 0 | 35 |
| Categories | 44 | 0 | 44 |
| MobileUsers | 54 | 0 | 54 |
| AdminUsers | 36 | 0 | 36 |
| Forms | 324 | 0 | 324 |
| Settings | 31 | 0 | 31 |
| ChangePassword | 12 | 0 | 12 |
| ChangeLanguage | 11 | 0 | 11 |
| Overall | 570 | 0 | 570 |

Auth setup project is excluded from counts. Login runs in a dedicated project (no shared storage state); all other modules depend on admin auth setup.

# 5. Automation Coverage vs Admin SIT Catalogue

Admin SIT catalogue size: 724 cases. Automated in TMT-Automation: 570 executable specs.

Approximate automation coverage of Admin catalogue: 78.7% by count (not all Admin sheet rows are intended for UI automation; some require mobile app, email inbox, or integrations).

Traceability: automated scenarios use TC_AP_xxx IDs aligned to the Admin test catalogue.

# 6. Cases Removed From Automation (Out of Scope)

Previously always-skipped cases were removed from the suite so the inventory reflects only runnable Admin Portal UI automation.

| Area | Approx. removed | Reason |
| --- | --- | --- |
| Mobile Users | 15 | Email delivery, mobile-app login, Doraku hidden fields, missing budget UI, unsafe bulk upload, backend filter defects |
| Forms (Builder / Builder2 / Submissions) | 24 | Frontend does not match documented builder contract / missing controls |
| Admin Users | 7 | Email, mobile app, Doraku, superadmin risk, phone-validation defect |
| Settings / others | commented invalids | URL max-length invalids (TC_AP_92/93) and mobile-only stamp visibility removed from suite |

# 7. Known Automation Execution Risks (Environment / UI Drift)

These are historical run observations (not Admin-sheet Fail rows). They can cause Playwright failures even when the SIT sheet shows Pass:

| Area | Risk | Impact |
| --- | --- | --- |
| Groups create | API Gateway 504 / user-management timeout on POST /group | Create-group flows fail while modal stays open |
| Groups members column | UI added Group Order; Total Members column index shifted | Members-list tests fail until page-object column map updated |
| Categories create | Mandatory Category Order field added to UI | Create waits for POST that never fires if order not filled |
| Shared admin session | Duplicate sessions invalidated for same admin user | Suite uses 1 worker by default |

# 8. Recommendations

1. Keep Admin SIT sheet Pass rate as the formal SIT sign-off source for Admin functional acceptance.

2. Re-run full Playwright suite against a stable env and attach HTML report evidence for regression sign-off.

3. Treat Invalid Admin cases (URL length, username immutability) as spec/product decisions — do not force into automation.

4. Open/track a defect for TC_AP_14 (Help Document link opens blank page) if still reproducible.

5. Prefer module-wise automation runs after UI contract changes (Group Order, Category Order, Form Builder).

# 9. Document Control

| Field | Value |
| --- | --- |
| Document | Admin Portal / Automation SIT Test Execution Report |
| Companion reports | Combined SIT (21 Aug 2026); Mobile/Web SIT (21 Aug 2026) |
| Prepared for | Gulf TMT stakeholders |
| Suite | TMT-Automation |
| Sheet version | GulfTMT 3b Test Case V1.8 (Admin sheet) |
| Report date | 27 August 2026 |

End of report. Google Sheet was referenced only from prior SIT extraction; no cells or values were changed. Automation inventory was generated locally from the TMT-Automation repository.